**Ledger Portal Development Draft for Shimla Sweets**

1. **Project Timelines:**



|  |  |
| --- | --- |
| **Stage** | **Completion Date** |
| Customer Account Management | 30th September 2022 |
| Inventory Management Tool | 30th October 2022 |
| Ecommerce portal and Order Management | 30th November 2022 |



1. **Stages Overview:**
2. **Customer Account Management**
   1. Admin Login (Optional Role based login)
   2. Add new Customer
   3. Edit Existing Customer
   4. See Customer account history
   5. Create and Export Bills
   6. Generate pdf of customer account statement
3. **Inventory Management Tool**
   1. Add and update items in Inventory
   2. Keep track of stock in hand
   3. Link Billing with inventory
   4. Map raw material items with final products
   5. Add QR support for final products
4. **Ecommerce Portal and Order Management**
   1. Create Ecommerce portal
   2. Handle incoming orders


**3. Budget Breakdown**

|  |  |
| --- | --- |
| **Features** | **Approximate Price** |
| Customer Account Management | Rs. 60,000 |
| Inventory Management Tool | Rs. 60,000 |
| Ecommerce Portal | Rs. 30,000 |
| Order Management and Linking to Inventory | Rs. 20,000 |

1. **Wireframes:**

****

****

****